|  |
| --- |
| build\_2021 |
| EPAM-EXT\_2021 |

| Related Artifacts | |
| --- | --- |
| Ref. | Name |
| 1 | EPM-SPI\_Summary.doc |
| 2 | EPM-SPI\_TestPlan.doc |
| 3 | EPM-SPI\_TestCases.xlsx |
| 4 | EPM-SPI\_Defect\_build\_2021.xlsx |
| 5 | EPM-SPI\_Defect\_build\_2022.xlsx |
| 6 | EPM-SPI\_TestResultReport\_LSH\_build\_2022.doc |
| 7 | EPAM-EXT\_2021.side |
| 8 | https://cake64.ru/ |

|  |  |
| --- | --- |
| Abbreviations and Acronyms | |
| OS | Operating system |

Contents

[1 Introduction 4](#_Toc478633019)

[2 Test Team 4](#_Toc478633020)

[3 Builds Released 4](#_Toc478633021)

[4 Testing Process Description 4](#_Toc478633022)

[5 Summary 4](#_Toc478633023)

[6 Testing Time 5](#_Toc478633024)

[7 Bugs Status Progression over a Period 5](#_Toc478633025)

[8 List of New Bugs Found 5](#_Toc478633026)

[9 Overall Bugs Status 6](#_Toc478633027)

[10 Overall Bugs Status Progression 6](#_Toc478633028)

[11 Recommendations 7](#_Toc478633029)

# Introduction

This EPAM-EXT\_2021 Test Result Report provides a summary of the results of tests performed in accordance with EPAM-EXT\_2021 Test Plan.

# Test Team

Test team members are listed in section “Test Team” of EPAM-EXT\_2021 Test Plan. From EPAM-EXT\_2021 Test Plan:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Project Role | Name | Location | Responsibilities |
| 1 | Tester | Andrey Mramornov | Saratov | Summary, test plan, test cases, bug reports, test result reports, functional testing, automated testing, regression testing |

# Builds Released

Build\_2021 has been successfully launched on a test machine and is ready for testing

# Testing Process Description

The application was tested via machine test on PC with CPU Intel Core i5-4570, RAM 16gb, memory HDD 500gb; OS Windows 10 Home Edition and Google Chrome browser. The Smoke Test was automated, the Critical Path Test was manually tested and the Extended Test was manually tested. Were performed according to the document EPAM-EXT\_2021 Test Cases.xls. Detailed information about test strategy can be found in EPAM-EXT\_2021 Test Plan.doc.

# Summary

The application EPAM-EXT\_2021 build\_2021 was successfully installed on the test machine on 27.12.2021. Smoke Test was successful. Application works stably, the main functionality is operable. The most of problems that were found during the testing are related to application UI. There is a big progress in application quality

# Testing Time

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Full name | Date | Description | Duration (hours) | Notes |
| Andrey Mramornov | 19.12.2021 | Making test cases | 7 |  |
| Andrey Mramornov | 20.12.2021 | Making test cases | 5 |  |
| Andrey Mramornov | 21.12.2021 | Making test cases | 5 |  |
| Andrey Mramornov | 22.12.2021 | Making test cases | 3 |  |
| Andrey Mramornov | 23.12.2021 | Creating autotests | 3 |  |
| Andrey Mramornov | 23.12.2021 | Making test cases | 2 |  |
| Andrey Mramornov | 25.12.2021 | Creating autotests | 2 |  |
| Andrey Mramornov | 25.12.2021 | Making test cases | 3 |  |
| Andrey Mramornov | 27.12.2021 | Testing | 8 |  |

# Bugs Status Progression over a Period

| Status | Quantity | Severity | | | |
| --- | --- | --- | --- | --- | --- |
| Critical | Major | Medium | Minor |
| Fixed | 0 | 0 | 0 | 0 | 0 |
| Verified | 0 | 0 | 0 | 0 | 0 |
| Reopened | 0 | 0 | 0 | 0 | 0 |
| Found | 10 | 0 | 1 | 4 | 5 |
| Declined | 0 | 0 | 0 | 0 | 0 |
| Closed | 0 | 0 | 0 | 0 | 0 |

# List of New Bugs Found

|  |  |  |
| --- | --- | --- |
| Bug ID | Severity | Short Description |
| EPAM-EXT\_2021\_build\_2021\_BUG\_9 | Major | When trying to add/change personal data or password on the "ЛИЧНЫЕ ДАННЫЕ" page, the error "Неверный email." is appear |

# Overall Bugs Status

| Status | Quantity | Severity | | | |
| --- | --- | --- | --- | --- | --- |
| Critical | Major | Medium | Minor |
| Open | 10 | 0 | 1 | 4 | 5 |
| Fixed | 0 | 0 | 0 | 0 | 0 |
| Verified | 0 | 0 | 0 | 0 | 0 |
| Closed | 0 | 0 | 0 | 0 | 0 |
| Declined | 0 | 0 | 0 | 0 | 0 |
| Total | 10 | 0 | 1 | 4 | 5 |

# Overall Bugs Status Progression

**New** is a quantity of found over a period bugs, that is calculated as a difference between of two Total values.

**Closed** is a quantity of closed over a period bugs, that is calculated as a difference between of two Total closed values.

**Total closed** is an overall quantity of closed bugs.

**Total** is an overall quantity of bugs.

# Recommendations

I would recommend paying special attention to the sections in your personal account, many sections are duplicated.

Due to the large number of bugs and the presence of a major bug, I don’t recommend releasing this application. Need to pay more attention to regression testing when testing the next build. It is very important to know that the bug fix didn’t affect the working parts of the application.

| REVISION HISTORY | | | | | |
| --- | --- | --- | --- | --- | --- |
| Ver. | Description of Change | Author | Date | Approved | |
| Name | Effective Date |
| 1.0 | First version: execution of points 1-9 | Andrey Mramornov | 27.12.2021 |  |  |
| 2.0 | Final version: execution of points 10-11 | Andrey Mramornov | 28.12.2021 |  |  |